ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of North Macedonia

## Contracting authority

Municipality of Debrca

## Country background

Republic of North Macedonia is a candidate country for membership expecting commencement of membership negotiations. The next phase in the accession process is acquiring negotiation date for European Union membership. The negotiation process of the Republic of North Macedonia for EU membership will signify completion of the approximation process to the European Union, adoption of its benefits and values as well as complete adaptation of the Macedonian institutions towards functioning to that of the Union institutions. The negotiations will also signify establishing grounds and preparation for a successful functioning of the Republic of North Macedonia as a Union Member State. In February 2008, the Council of Ministers of the European Union adopted the 2008 Accession Partnership of the Republic of Macedonia. The negotiations as a comprehensive dynamic undertaking, require full preparation of the state authorities and institutions as well as of the structures established for coordination and conducting negotiations prior to the commencement of the negotiations themselves.

## Current situation in the sector

The wider area of Belchisko Swamp is 460 hectares and the wetland areas are approx. 50 hectares, while the total area of the Municipality of Debrca is approximately 42.500 hectares.

The area of Belchisko Swamp is unique for the country and it is proposed to be declared protected area under category of a monument of nature. It is also part of the European EMERALD network that comprises areas with particular interest for protection and it will be probably a part of the NATURA 2000.

## Related programmes and other donor activities

Not applicable.

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

The overall objective of the project is the protection and conservation of threatened and indigenous species of flora in the cross border area. It is directly related to the specific objective 2.3 of the programme "sustainable management of protected areas, ecosystems and biodiversity.

Other specific objectives of the project are:

1. To set the priorities for the most endangered flora of the cross border area, setting the Prioritized Plants (PP).

2. To develop a concrete joint cross border strategy for the documentation of the prioritized flora species,

3. To connect scientific and protection bodies of the cross broader area setting common targets for the protection of flora biodiversity,

4. To create original scientific work that will contribute to the further study of the local flora,

5. To develop the necessary infrastructure for the sustainability of the results,

6. To involve the local authorities as a force to be reckoned with in the field of the protection of the biodiversity thanks to their local character,

7. To contribute to the spread of the necessity of the protection by new innovative means.

## Purpose

The purpose of this contract is as follows: Development of a mobile application with GIS environment and presentation of the local flora from the Belcisko Swamp, Municipality of Debrca. It should be a bilingual application for Android and iOS system with all rules for the disabled respected.

## Results to be achieved by the contractor

One mobile application developed.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

Original photos and videos of the local flora in the Belcishko Swamp are inputs for the mobile application, and will be taken prior the mobile application is developed.

## Risks

Possibility certain local flora not to be found in the area determined with the project due to the vegetation season duration, and therefore not to be included in the mobile application. Additionally, the covid19 pandemic and the restriction measures might affect the implementation of the contract.

# SCOPE OF THE WORK

## General

### Description of the assignment

As determined with the deliverable specification defined during the project negotiation phase, the contractor should develop a mobile application with GIS environment for presentation of the local flora. More details (a to h) are defined and presented under article Specific work.

### Geographical area to be covered

Belchisko Swamp, Municipality of Debrca

### Target groups

All inhabitants from the municipality, tourists, scientists, etc.

## Specific work

a) Develop a mobile application for presentation of points of interest with local flora in the

designated area

b) The application interface should provide a menu for selection of the following items:

A. General information about the designated area.

B. List of selected points of interest with local flora

C. Google map overview of the designated area.

D. Contact points.

c) When user click on Google map overview, a Google map should be opened zoomed at the

location in the designated area. The map should contain clickable icons that represent the menu

item of particular point of interests with local flora.

d) When user opens a menu for particular point of interest with local flora, he/she should be

presented with the following items: brief information, multimedia (photo, video), Google map link.

The Google map link should navigate the user directly on a Google map interface to the location

of the point, whereas the user can also request route navigation to the point.

e) The application should be able to run on mobile devices running Android and iOS system at

their latest version based on the date when the application was developed.

f) The media files and information available in the application will be statically integrated into

the application code, without the need to be acquired online from remote web host.

g) Mobile application languages: English / Macedonian

h) Application of the necessary means for the use of the mobile application by the disabled.

## Project management

### Responsible body

Municipality of Debrca

### Management structure

Responsible is the Mayor, Mr. Zoran Nogaceski.

### Facilities to be provided by the contracting authority and/or other parties

As appropriate.

# LOGISTICS AND TIMING

## Location

The activities will take place in the Municipality of Debrca, area of Belchisko Swamp

## Start date & period of implementation of tasks

The intended start date is 19.8.2020 and the period of implementation of the contract will be 3 months from this date. Please see Articles 19.1 and 19.2 of the special conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key experts are not required.

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The contractor shall select and hire other experts as required according to the needs. The selection procedures used by the contractor to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

The costs for backstopping and support staff, as needed, are considered to be included in the tenderer's financial offer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the contractor.

## Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The contractor will submit the following reports in English language in one original copy:

- Inception Report of maximum 12 pages to be produced after one week from the start of implementation. In the report the contractor shall describe e.g. initial findings, progress in collecting data, any difficulties encountered or expected in addition to the work programme and staff travel. The contractor should proceed with his/her work unless the contracting authority sends comments on the inception report.

Draft final report of maximum 12 pages (main text, excluding annexes). This report shall be submitted no later than one month before the end of the period of implementation of tasks.

Final report with the same specifications as the draft final report, incorporating any comments received from the parties on the draft report. The deadline for sending the final report is 15 days after receipt of comments on the draft final report. The report shall contain a sufficiently detailed description of the different options to support an informed decision. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the project manager identified in the contract. The project manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

One mobile application with GIS environment developed.

## Special requirements

Not applicable.